## Slide 1
FlowPulse 2.0
Browser Extension + Web Dashboard for Productivity Tracking
Powered by Firebase | Serverless Architecture | Real-Time Analytics
Project Documentation & Implementation Plan
1/15

## Slide 2
Table of Contents
01
Project Overview
02
Problem & Solution
03
System Architecture
04
Technology Stack
05
System Components
06
Database Design
07
Functional Requirements
08
Non-Functional Requirements
09
Development Phases
10
Implementation Plan
11
Completion Criteria
12
Folder Structure
13
Summary & Next Steps
2/15

## Slide 3
Project Overview
Project Name
FlowPulse
Type
Browser Extension + Web Application
Architecture
Serverless (Firebase-based)
Backend
Firebase Auth + Firestore + Functions
CORE OBJECTIVE
Track daily web activity, analyze usage patterns, and provide productivity insights through a centralized dashboard using Firebase backend.
3/15

## Slide 4
Problem & Solution
!
PROBLEM
Users are unaware of how they spend
time online
No simple, privacy-focused system exists
that visualizes browsing behavior
across sessions in real-time
✓
SOLUTION
FlowPulse collects browser activity
via Chrome extension
→ Stores structured logs in Firebase
→ Processes analytics via Cloud Functions
→ Displays insights in React dashboard
4/15

## Slide 5
System Architecture
Serverless Architecture – End-to-End Data Flow
🌐
Browser Extension
Tab tracking
Idle detection
Domain extraction
→
🔐
Firebase Auth
Google Sign-In
User isolation
Session mgmt
→
🗄️
Cloud Firestore
Activity logs
User settings
Daily stats
→
⚡
Cloud Functions
Daily aggregation
Productivity score
Pattern detection
→
📊
Web Dashboard
Charts & graphs
Settings UI
Real-time sync
5/15

## Slide 6
Technology Stack
Frontend (Web App)
● React
● Firebase SDK
● Recharts
● Tailwind CSS
● Vite
Browser Extension
● JavaScript
● Chrome APIs (MV3)
● Firebase SDK
Backend Services
● Firebase Authentication
● Cloud Firestore
● Cloud Functions (Node.js)
● Firebase Hosting
6/15

## Slide 7
System Components — Browser Extension
RESPONSIBILITIES
● Detect active tab and track time per domain
● Extract domain and page title from tabs
● Calculate browsing duration per site
● Send activity logs to Firestore in batches
● Sync user settings (tracking toggle, blocked sites)
KEY MODULES
1
Background Script
Tab tracking, idle detection, alarm-based flush
2
Content Script
Title extraction, focus/blur detection
3
Popup UI
Quick stats, sign-in/out, toggle tracking
4
Auth Handler
Google login flow, session management
7/15

## Slide 8
System Components — Backend & Dashboard
FIREBASE BACKEND
Authentication
Google Sign-In, user-based data isolation
Cloud Firestore
Activity logs, user settings, daily stats
Cloud Functions
Daily aggregation, productivity scoring
Pattern detection, weekly trends
WEB DASHBOARD FEATURES
● Daily activity chart (time per domain)
● Category breakdown (productive/distraction)
● Weekly trends (line/area charts)
● Productivity score gauge
● Enable/Disable tracking toggle
● Manage blocked sites list
● Real-time data updates
8/15

## Slide 9
Database Design
Firestore Collections Structure — Nested under users/{userId}
users/{userId}
email
string
displayName
string
photoURL
string
createdAt
timestamp
settings
trackingEnabled
boolean
blockedDomains
string[]
timezone
string
activityLogs
url
string
domain
string
title
string
category
string
startTime
timestamp
endTime
timestamp
duration
number (sec)
dailyStats
totalDuration
number
productiveTime
number
distractionTime
number
topDomains
map[]
focusScore
number 0-100
peakHour
number 0-23
9/15

## Slide 10
Functional Requirements
FR-01
User can sign in securely via Google Login
FR-02
Extension detects active tab and tracks browsing duration
FR-03
Activity logs are stored per user in Firestore
FR-04
Dashboard displays real-time daily analytics
FR-05
Dashboard displays weekly trend charts
FR-06
Dashboard shows productivity score
FR-07
User can enable/disable tracking from dashboard and extension
FR-08
User can manage a blocked-sites list
FR-09
System aggregates daily usage via Cloud Functions
FR-10
Settings sync in real-time between extension and dashboard
10/15

## Slide 11
Non-Functional Requirements
🔒
NFR-01
Secure User Isolation
Each user sees only their own data
📈
NFR-02
Scalable Design
Firestore sub-collections for efficient queries
⚡
NFR-03
Low Latency Logging
Batch writes, minimal network calls
🔄
NFR-04
Real-Time Sync
Firestore onSnapshot listeners for settings
🪶
NFR-05
Minimal Impact
Background script optimized for performance
📱
NFR-06
Responsive UI
Dashboard works on desktop and tablet
✅
NFR-07
Data Validation
Firestore security rules enforce schema
11/15

## Slide 12
Development Phases (1–3)
Phase 1
Project Setup
□ Create Firebase project
□ Enable Auth (Google provider)
□ Initialize Cloud Firestore
□ Define security rules
□ Set up React + Vite + Tailwind
□ Set up extension scaffold (MV3)
□ Configure Firebase SDK
Phase 2
Extension Development
□ Active tab detection (chrome.tabs)
□ Idle state detection (chrome.idle)
□ Track duration per tab session
□ Extract domain + title from URLs
□ Batch logs → push to Firestore
□ Google Sign-In in popup
□ Build popup UI
□ Sync settings from Firestore
Phase 3
Web Dashboard
□ Firebase Auth (login/logout)
□ Dashboard layout + sidebar
□ Daily activity chart
□ Category breakdown (PieChart)
□ Weekly trends (LineChart)
□ Productivity score gauge
□ Settings page
□ Real-time data (onSnapshot)
12/15

## Slide 13
Development Phases (4–6)
Phase 4
Backend Logic
□ Scheduled daily aggregation function
□ Compute productivity score per day
□ Compute top domains + peak hour
□ Write results to dailyStats
□ Pattern detection for weekly trends
Phase 5
Optimization & Security
□ Firestore security rules (user isolation)
□ Input validation in Cloud Functions
□ Rate limiting for activity writes
□ Performance tuning (batch writes)
□ Error handling and logging
Phase 6
Deployment
□ Package Chrome extension
□ Deploy web app to Firebase Hosting
□ Deploy Cloud Functions to prod
□ Configure production env vars
□ Final end-to-end testing
13/15

## Slide 14
Completion Criteria
Project is considered COMPLETE when all criteria are met:
✓
Users can sign in via Google Login
✓
Extension tracks browsing activity accurately
✓
Activity logs are stored in Firestore per user
✓
Dashboard displays daily and weekly insights
✓
Productivity score is calculated and displayed
✓
Settings sync in real-time (extension ↔ dashboard)
✓
Data is secure and isolated per user
✓
System performs reliably under multiple users
✓
Extension is packaged and loadable
✓
Web app is deployed and accessible
14/15

## Slide 15
Thank You
FlowPulse 2.0
A Smarter Way to Understand Your Browsing Habits
Questions?
15/15